M3 Strategic Reconnaissance Report

Source-Level Inventory for HomeSynapse Core

Commit: ed5862c on main  |  Build: GREEN  |  19 modules  |  ~1,377 tests

Date: May 19, 2026

# Section A: Integration Test Module Status

Status: DOES NOT EXIST — must be created for M3.4.

The module testing:integration-tests is not present in settings.gradle.kts. The testing/ directory contains only test-support/. PLAN-M3-CONSOLIDATED-02 explicitly lists as a precondition gate that this directory and settings include do not yet exist. DEC-M3-13 prescribes creation of this module as part of M3.4.

## Existing testing:test-support Module

The cross-cutting test infrastructure module provides 11 source files:

| Class | Purpose |
| --- | --- |
| TestClock.java | Controllable java.time.Clock |
| SynchronousEventBus.java | Single-threaded event bus for deterministic tests |
| NoRealIoExtension.java | JUnit 5 extension preventing accidental real I/O |
| RealIo.java | Annotation to opt out of NoRealIoExtension |
| GivenWhenThen.java | Event-sourced assertion DSL |
| EventCollector.java | Push-based event capture for assertions |
| TestSubscriber.java | Pull-based test subscriber driving EventStore directly |
| EventEnvelopeAssert.java | Custom AssertJ assertion for EventEnvelope |
| CausalContextAssert.java | Custom AssertJ assertion for CausalContext |
| SubjectRefAssert.java | Custom AssertJ assertion for SubjectRef |
| HomeSynapseAssertions.java | Entry point for custom assertions |

## testFixtures Across the Project

Seven modules provide 29 substantive testFixtures classes (~9,800 lines) implementing the contract test pattern consistently:

| Module | # | Key Classes |
| --- | --- | --- |
| core/event-model | 5 | EventStoreContractTest (567 LOC, 27 tests), InMemoryEventStore, TestEventFactory, TestCausalContext, TestEventTypes |
| core/event-bus | 6 | EventBusContractTest (1,716 LOC — largest test class), CheckpointStoreContractTest, DeadLetterStoreContractTest, InMemoryCheckpointStore, InMemoryEventBus, RecordingReadConnectionFactory |
| core/state-store | 6 | StateProjectionContractTest, SubscriberContractTest, ProjectionAdvancerContractTest, ViewCheckpointStoreContractTest, InMemoryProjectionAdvancer, InMemoryStateStore, InMemoryViewCheckpointStore |
| core/persistence | 4 | WriteCoordinatorContractTest, ReadExecutorContractTest, InMemoryWriteCoordinator, InMemoryReadExecutor |
| core/device-model | 3 | TestCapabilityFactory (561 LOC), TestEntityFactory, TestDeviceFactory |
| integration/integration-api | 3 | StubIntegrationContext (760 LOC — largest test double), TestAdapter, StubCommandHandler |
| config/configuration | 2 | InMemoryConfigAccess, TestConfigFactory |

Every major interface has an abstract contract test in testFixtures that concrete implementations must pass. M3.4 integration tests can depend on all of these.

# Section B: Composition Root Readiness

## Lifecycle Module (lifecycle:lifecycle)

Phase: 2 complete (interfaces only). Contains 6 public types in a single flat package. Zero implementation classes.

| Type | Kind | Visibility | Purpose |
| --- | --- | --- | --- |
| LifecyclePhase | enum | public | 10 sequential states: BOOTSTRAP through STOPPED |
| SubsystemStatus | enum | public | 6-value FSM per subsystem |
| LifecycleEventType | final class | public | 7 string constants in system.* namespace |
| SubsystemState | record | public | 6-field per-subsystem snapshot |
| SystemHealthSnapshot | record | public | 8-field system-wide health snapshot |
| SystemLifecycleManager | interface | public | 5 methods: start(), shutdown(), currentPhase(), healthSnapshot(), subsystemStates() |

### Dependencies

Current Gradle dependencies: api on observability, event-model, platform-api; implementation on configuration. Does NOT depend on event-bus, event-store, state-store, or persistence — by design the lifecycle module defines the orchestration interface but actual subsystem construction happens in homesynapse-app.

### module-info.java

requires transitive com.homesynapse.observability, com.homesynapse.event, com.homesynapse.platform. exports com.homesynapse.lifecycle.

## homesynapse-app Module (Assembly Apex)

The top of the dependency graph. Contains 2 public types:

- Main.java — entry point. Currently a stub printing a placeholder message. Phase 3 will wire all subsystems via manual constructor DI.

- ExitCode.java — 5-value enum: CONFIGURATION_FAILURE(10), PERSISTENCE_FAILURE(11), EVENT_BUS_FAILURE(12), SUBSYSTEM_INIT_TIMEOUT(13), UNEXPECTED_ERROR(99).

Pulls 16 implementation dependencies (every module in the project) plus runtimeOnly for dashboard, logback. Test sources include 7 ArchUnit rules that enforce constitutional constraints on every build:

| Rule | What It Enforces |
| --- | --- |
| NO_SYNCHRONIZED_METHODS | LTD-11: No synchronized in com.homesynapse — must use ReentrantLock for virtual threads |
| NO_DIRECT_TIME_ACCESS | No Instant.now(), System.currentTimeMillis() etc. outside app/platform |
| NO_SERVICE_LOADER | DECIDE-04: No ServiceLoader anywhere — factories instantiated directly |
| NO_REVERSE_DEPENDENCIES | Core must NOT depend on integration, API, lifecycle, or app layers |
| NO_DIRECT_FILESYSTEM_IN_CORE | Core must NOT use java.io.File / java.nio.file.Files — must use PlatformPaths |
| NO_INTERNAL_PACKAGE_ACCESS | No cross-module access to .internal packages |
| NO_JSON_TYPE_INFO_IN_EVENTS | Events use EventSerializer with logical type names, not @JsonTypeInfo |

### Gap Quantification for M3.6

The composition root requires creating:

- 1 implementation class: SystemLifecycleManager impl (the most complex class in the project — orchestrates 7 init phases, health loop, watchdog, shutdown)

- 1 rewrite: Main.main() from stub to full manual constructor DI wiring

- StateQueryService interface + implementation (the read path for materialized state)

- Real wiring connections: PersistentDlqWriter, real StateCheckpointSource, DerivedWriteRateLimit scheduler, and all seam connections across event-bus, state-store, persistence

DECIDE-04 conflict note: The lifecycle MODULE_CONTEXT Phase 3 notes mention ServiceLoader for integration discovery, but the ArchUnit rule NO_SERVICE_LOADER explicitly bans it project-wide. The MODULE_CONTEXT predates DECIDE-04 and is stale on this point.

# Section C: Module Maturity Matrix

All six assessed modules are Phase 2 complete — interfaces, records, enums, and sealed hierarchies defined with no implementation code. None have entered Phase 3.

| Module | Types | Phase | Blockers / Notes |
| --- | --- | --- | --- |
| core/automation | 52 | Phase 2 | Config dependency removed (FIX-07); json-schema-validator needed in libs.versions.toml; 14 impl-level review findings; 3 independent event bus subscribers required |
| integration-runtime | 4 | Phase 2 | Needs event-model/event-bus requires; massive Phase 3 scope (OTP-style health FSM, Kahn’s topological sort, restart backoff, JFR, ManagedHttpClient) |
| api/rest-api | 27 | Phase 2 | Zero requires in module-info (Phase 2 uses only java.base types); needs ~9 requires for Phase 3; HTTP server choice (Javalin 6.x) not finalized |
| api/websocket-api | 25 | Phase 2 | Stale scaffold package-info at wrong package; RestApiServer may need WS extension for upgrade handler |
| observability | 18 | Phase 2 | Needs state-store + integration requires; AMD-43 metric names mandated for M3.3; previous transitive dep bug documented |
| core/device-model | 57 | Phase 2 | Largest module by type count; JSR 385 deferred; startup ordering dependency with StateProjection; sub-ms lookup targets |
| config/configuration | 22 | Phase 2* | Only module with testFixtures delivered; SecretStore exception type undecided; typed subsystem records deferred |

* config/configuration has testFixtures (InMemoryConfigAccess, TestConfigFactory) but no production implementations.

Combined type count across these 6 modules: 205 types. All are contract definitions awaiting Phase 3 implementation.

# Section D: M3.4 Plan Scope

Source: PLAN-M3-CONSOLIDATED-02, Section 8 (lines 1318–1486). M3.4 is the empirical validation milestone — it introduces no new production code, only test infrastructure.

## Five Prescribed Integration Tests

All live in a new module testing/integration-tests/ under flat package com.homesynapse.it:

| Test Class | Specification |
| --- | --- |
| Pi4SustainedLoadIT | 100 events/sec sustained for 1 hour (CI: 10 min via -PsustainedMinutes=10). Asserts: WAL ≤ 100 MB, no publisher blocked, subscriber lag p99 ≤ 500ms, no SUSPENDED transitions, no DLQ entries. |
| BurstLoadIT | 100 entities × 5 events in 1 second (500 total). Asserts: all 500 ingested within 5s (200 ev/s floor), derived state_changed count ≤ 500, no DLQ entries. |
| CrashRecoveryIT | Publish 5,000 events, let projection reach ~3,000, hard-kill JVM via Runtime.halt(137), restart. Asserts: checkpoint at restart ≤ 3,000, REPLAY→TRANSITION→LIVE completes, no event delivered more than twice, onCaughtUp() fires once. |
| Pi4D1SpikeIT | 50 events/sec for 30 min with injected 200ms fsync latency spikes at 0.5% probability. Asserts: AMD-38 cadence holds, subscriber lag p99 ≤ 1,500ms, no SUSPENDED, WAL ≤ 50 MB. |
| HeapBudgetIT | 3,000 distinct entities each emitting 1 event/min for 10 min. Asserts: peak resident heap ≤ 256 MB (after full GC), no OOM, SelfProducedFilter size bounded. |

## Infrastructure Requirements

Pi-4-equivalent CI profile (selected by -PpiProfile=throttled):

- JVM flags: -Xmx256m -Xms256m, -XX:ActiveProcessorCount=4, -XX:+UseG1GC -XX:MaxGCPauseMillis=100

- Disk test double layered over on-disk SQLite with configurable fsync latencies (baseline 10ms, D1-spike 200ms at 0.5% probability)

- Properties file: testing/integration-tests/src/test/resources/pi4-throttled.properties

On-device Pi 4 validation: Script scripts/pi4-validation.sh produced by Coder, run manually by Nick on hs-dev-1. Full 1-hour Pi4SustainedLoadIT run. Result logged to homesynapse-core-docs/log/M3.4-pi4-validation.md.

## DEC-M3-13 (Integration Test Module Decision)

Defined inline in PLAN-M3-CONSOLIDATED-02. Prescribes: module testing:integration-tests with library-conventions plugin and JPMS requires for com.homesynapse.event, .event.bus, .persistence, .state, .observability. Tests in src/test/java/com/homesynapse/it/. Rationale: ArchUnit rules prevent core modules from exercising the full stack; the testing/ tree is already authorized for cross-tree dependencies.

## Files to Create (9 total)

- testing/integration-tests/build.gradle.kts

- testing/integration-tests/src/main/java/module-info.java (empty production module)

- 5 test Java files in src/test/java/com/homesynapse/it/

- testing/integration-tests/src/test/resources/pi4-throttled.properties

- scripts/pi4-validation.sh

- settings.gradle.kts edit to add include("testing:integration-tests") (module #20)

## DeploymentProfile

Exists at core/persistence/.../DeploymentProfile.java. Three profiles controlling SQLite PRAGMAs:

| Profile | Target | cache_size | mmap_size | journal_limit |
| --- | --- | --- | --- | --- |
| STUDIO | Pi 4, SD card, ≤ 4 GB | 2 MB | 64 MB | 6 MB |
| HOME | Pi 5, NVMe, 4-8 GB (MVP default) | 16 MB | 256 MB | 6 MB |
| PERFORMANCE | x86 mini-PC, NVMe/SATA, ≥ 16 GB | 64 MB | 1 GB | 6 MB |

No TestProfile or IntegrationTestProfile Java type exists. M3.4 achieves throttling via JVM flags and a Disk test double, not a dedicated profile enum.

# Section E: Pi 5 Readiness

## Pi Dev Scripts (5 scripts + README)

A complete suite exists in scripts/dev/:

| Script | Purpose |
| --- | --- |
| pi-health.sh | Preflight: 10 batched SSH checks (connectivity, CPU temp, memory, NVMe mount, FHS symlink, disk space, Java 21 Corretto, Tailscale, uptime, FHS directory integrity across 6 paths) |
| pi-deploy.sh | Builds locally, syncs via rsync (falls back to tar+scp on Windows/Git Bash). Supports --skip-build and --module for single-module deploys |
| pi-test.sh | Runs any Gradle task on Pi remotely via ssh -t. Returns remote exit code for CI compatibility |
| pi-jfr-pull.sh | Pulls .jfr files from Pi (FHS production + Gradle test output). Timestamps filenames to prevent overwrites |
| pi-clean.sh | Cleans Pi state: SQLite DBs, JFR recordings, temp files. Optional --all clears Gradle caches. Requires confirmation unless --force |

Shared env vars: PI_HOST (default: pi), PI_USER (default: homesynapse), PI_PROJECT_DIR (default: homesynapse-core). All Git Bash compatible.

## CI Configuration

GitHub Actions workflow (.github/workflows/ci.yml): ubuntu-latest, JDK 21 Corretto, Gradle 8.8, runs ./gradlew check --no-daemon, 15-minute timeout. Uploads test reports on failure (7-day retention).

## Gaps

No gradle.properties file exists anywhere in the project. No Pi-specific JVM args, test tags, or remote execution properties are configured via properties files.

No @Tag annotations exist in any test class. Zero uses of @Tag("integration"), @Tag("pi"), @Tag("slow"), or any JUnit 5 tag. No includeTags/excludeTags in any Gradle build file. There is currently no mechanism to selectively run fast vs. slow tests.

No integration test source set or custom test task exists. All tests run in a single test task with no tag-based filtering.

## Build Infrastructure

scripts/clean.sh does more than gradlew clean: also removes build-logic/build (not covered by root clean), finds orphan build/ directories from removed modules, and with --deep cleans .gradle caches, .idea, *.iml, .DS_Store, *.log, hs_err_pid* files.

build-logic/ contains 4 convention plugins:

- homesynapse.java-conventions — Base: Java 21 toolchain, -Xlint:all -Werror, JUnit 5 + AssertJ, Spotless, -XX:+EnableDynamicAgentLoading for tests

- homesynapse.library-conventions — Adds java-library plugin for API/implementation separation (11 modules)

- homesynapse.test-fixtures-conventions — Adds java-test-fixtures (6 modules: event-model, device-model, state-store, persistence, integration-api, configuration)

- homesynapse.application-conventions — Adds application plugin, sets mainClass to com.homesynapse.app.Main (homesynapse-app only)

Assessment: Pi dev environment scripts are comprehensive and operational. The gap is entirely on the Gradle side: no test tagging, no integration test source set, no properties-file-based profile selection. M3.4 must create this infrastructure.

# Section F: Schema and Migration Completeness

Four production migration files exist in core/persistence/src/main/resources/db/migration/events/. A telemetry/ directory exists but contains only .gitkeep.

| Version | Description | Creates/Modifies |
| --- | --- | --- |
| V001 | Initial event store schema | events (25 cols, UNIQUE on subject_ref+subject_sequence), subscriber_checkpoints, view_checkpoints + 7 indices |
| V002 | Subscriber dead letter queue (AMD-36) | subscriber_dead_letters (11 cols, UNIQUE on subscriber_id+event_position). LOCAL-ONLY. |
| V003 | Snapshots + redundant index cleanup | snapshots (8 cols) + idx_snapshots_subject. Drops idx_events_subject (redundant with autoindex, saves ~725 MB/year). |
| V004 | DLQ operational indices | Additive only: idx_sdl_subscriber, idx_sdl_sub_last_attempt on subscriber_dead_letters. |

## MigrationRunner: Fresh Database Support

Fully supports fresh databases. The ensureTrackingTable() method executes CREATE TABLE IF NOT EXISTS hs_schema_version unconditionally. Fresh installs with MigrationConfig.freshInstall() bypass the backup gate. Version gap detection validates contiguous range starting at 1. SHA-256 checksums stored for tamper detection. Failed migrations recorded with success=0; recovery requires explicit MigrationConfig.recovery() with forceRetryFailed=true.

## Migration Chain Test Coverage

No dedicated test runs all four migrations in isolation. MigrationRunnerTest exercises V001 alone and V001+V002 together. However, the full V001-through-V004 chain is exercised indirectly by AtomicCheckpointWriterDlqTest and SqliteDeadLetterStoreContractTest, which run all 4 migrations as setup.

Gap: No test explicitly validates V003’s snapshots table schema or confirms idx_events_subject was dropped. This is a minor coverage gap — the chain runs, but V003/V004 correctness is validated only transitively.

Assessment: The migration chain is runnable from scratch on a fresh database. MigrationRunner handles this natively. M3.4 can rely on it.

# Section G: Observability Module Assessment

Phase: 2 complete (interfaces only). Contains 18 public types: 3 enums, 3 health model records, 4 trace model types, 2 utility records, 6 service interfaces. Zero implementation classes. No test directory exists.

## JFR Placement Rationale

JFR metric classes (AMD-43, M3.3) live in core/event-bus, not observability, for a documented, deliberate reason: M3.3 chose JFR-native emission where each bus operation directly constructs and commits a jdk.jfr.Event subclass at the point of observation. The event-bus contains:

- BusMetrics — public typed facade (6 metric methods + noop()/jfr() factories)

- BusMetricsJfr — package-private JFR implementation

- 6 JFR event classes: BusPublishLatencyEvent, BusPublisherBlockedEvent, BusWriterQueueDepthEvent, BusSubscriberLagEvent, BusWriteAcceptedEvent, BusWriteParkedEvent

- QueueSaturationHealthCheck — hysteresis health check on writer queue depth

The observability module’s MetricsStreamBridge is the consumer of JFR events (via RecordingStream), not the emitter. Emission must be co-located with the observation point for zero-overhead fire-and-forget semantics. A typed adapter layer in observability is accepted M4+ design debt.

Assessment for M3.4: The observability module needs no work before M3.4. Integration tests consume BusMetrics (already in event-bus), not observability types. The observability module’s Phase 3 implementation (health aggregation, trace queries, MetricsStreamBridge) is needed for M3.6, not M3.4.

Assessment for M3.6: The observability module will need Phase 3 implementations (HealthAggregator, MetricsStreamBridge) before the composition root can wire the health loop. This is additional scope within M3.6.

# Section H: Critical Path Analysis

## 1. Can M3.4 (On-Device Tests) Be Executed with the Current Codebase?

No, but the gap is narrow and well-defined. The codebase has everything M3.4 tests exercise (event-bus, state-store, persistence, all testFixtures). What’s missing is purely test infrastructure:

- The testing:integration-tests module (does not exist — must be created per DEC-M3-13)

- A Gradle test profile mechanism (no @Tag usage, no integration test source set, no -PpiProfile support)

- A Disk test double for injecting fsync latencies (Pi4D1SpikeIT needs this)

- The pi4-validation.sh script (prescribed by the plan, distinct from existing pi-test.sh)

- A pi4-throttled.properties configuration file

All production modules exercised by M3.4 (event-bus, state-store, persistence with full V001-V004 migration chain) are complete and tested. The 29 testFixtures classes provide the contract tests and test doubles the integration tests depend on.

## 2. Can M3.6 (StateQueryService + Composition Root) Be Executed with the Current Codebase?

No. The gap is significantly larger than M3.4. M3.6 requires:

- StateQueryService interface definition + implementation (the read path for materialized state — neither exists)

- SystemLifecycleManager implementation (the single most complex class in the project: 7-phase init, health loop, watchdog, shutdown orchestration)

- Main.main() rewrite from stub to full manual constructor DI wiring

- Real wiring of all seams: PersistentDlqWriter, real StateCheckpointSource, DerivedWriteRateLimit scheduler

- Observability Phase 3 implementations (at minimum HealthAggregator for the health loop)

- Potentially config/configuration Phase 3 (SystemLifecycleManager reads config for timeouts/grace periods)

M3.6 also builds on assumptions about SQLite performance, WAL behavior, and virtual thread scheduling that M3.4 is designed to validate.

## 3. Smallest WU to Unblock M3.4

One work unit that creates the testing:integration-tests module with Gradle infrastructure:

- Create module directory, build.gradle.kts, module-info.java, add to settings.gradle.kts

- Implement -PpiProfile=throttled mechanism (JVM arg injection via Gradle properties)

- Create Disk test double for configurable fsync latency injection

- Write all 5 integration test classes per PLAN-M3-CONSOLIDATED-02 Section 8

- Create pi4-throttled.properties and pi4-validation.sh

This is the M3.4 WU itself. There is no prerequisite WU needed — the production codebase is ready. The entire WU is test infrastructure creation.

## 4. Smallest WU to Unblock M3.6

At least two work units, possibly three:

- WU 1: StateQueryService interface + implementation (defines and implements the read-path API for materialized state)

- WU 2: SystemLifecycleManager implementation + Main.main() wiring (the composition root itself)

- WU 3 (possibly merged with WU 2): Observability Phase 3 minimum viable (HealthAggregator impl for the health loop)

M3.6 is inherently larger scope and depends on design decisions not yet finalized (health loop polling details, subsystem init ordering, graceful degradation policy).

## 5. Modules Blocking M3.4 or M3.6 That the PM Doesn’t Know About

For M3.4: No hidden blockers. All modules exercised by the prescribed tests are fully implemented. The PM’s deep knowledge of event-bus, state-store, and persistence covers the entire production surface that M3.4 touches. The Pi dev scripts are more mature than expected (5 scripts, not just deployment).

For M3.6: Two potential concerns:

- config/configuration has zero production implementations. SystemLifecycleManager reads config for timeouts and grace periods. If M3.6 needs real config (not just in-memory test doubles), the config module needs Phase 3 work first.

- The DECIDE-04 / ServiceLoader conflict: lifecycle MODULE_CONTEXT mentions ServiceLoader for integration discovery, but ArchUnit bans it. This needs a design decision before M3.6 implementation can proceed on integration startup ordering.

# Summary Recommendation

Based on this source-level inventory, M3.4 is clearly the right next move. The production codebase is complete for everything M3.4 needs to exercise. The gap is a single, self-contained work unit of test infrastructure creation. The Pi dev environment is operational with comprehensive scripts already in place.

M3.6 is at least 2-3 WUs away and depends on design decisions not yet made. It would also build more software on hardware assumptions that M3.4 is specifically designed to validate.

The retry-loop WU remains lowest priority — the DLQ parks on first failure as a correct safety valve; retry is an optimization that can wait.